Test Plan for ParaBank Web Application

Project Name: ParaBank Demo Banking Website
Test Plan ID: TP-ParaBank-2026-G
Prepared By: Group G — Mohamed Fayez (Team Leader), Alaa Elsawy, Aseel Mohamed, Yasmin Ahmed, Mohamed Reda, Mohamed Zaghloul

Round Code : ONL4_SWD6_S4
Date: 9 April 2026 — Version 1.0
Tested URL: https://parabank.parasoft.com/parabank/index.htm

1. Introduction

The purpose of this test plan is to define the testing approach, scope, objectives, resources, and schedule for validating the ParaBank demo web application. ParaBank simulates an online banking system and allows users to register, log in, view accounts, transfer funds, and apply for loans.

2. Objectives

- Verify the functionality of all main features (registration, login, account overview, transfers, etc.).

- Ensure usability, performance, and compatibility of the website.

- Detect functional defects and ensure all user workflows operate as expected.

- Validate input fields and error handling across forms.

3. Scope

In Scope:

- User registration

- login.

- Forget Password

- Account Opening.

- Account overview (balance, transactions).

- Funds transfer between accounts.

- Bill payment functionality.

- Loan request workflow.

- Update profile information.

- Logout functionality.

Out of Scope:

- Backend database testing.

- Security penetration testing.

- Integration with external payment gateways (since it’s a demo environment).

4. Test Items / Features to be Tested

| Module | Features to Test |
| --- | --- |
| Registration | Field validations, unique username check, confirmation message |
| Login | Valid/invalid credentials, password case sensitivity, session handling |
| Forget a password |  |
| Account Overview | Account list, balances, transaction history |
| Transfer Funds | Valid accounts, insufficient balance handling, confirmation |
| Bill Pay | Pay setup, payment submission, validation messages |
| Loan Request | Loan approval/denial logic, input validation |
| Update Contact Info | form submission, update confirmation , valid fields |
| Logout | Session termination, redirect to homepage |

5. Test Approach

Testing Types:

- Functional Testing

- UI/UX Testing

- Boundary Value Analysis

- Input Validation Testing

- Compatibility Testing (Chrome, Firefox, Edge)

- Exploratory Testing

Techniques:

- Black-box testing.

- Positive and negative test scenarios.

- Equivalence partitioning for field validations.

- …

Test Plan

| Member | His Role in Test Plan | Deadline |
| --- | --- | --- |
| Eng /Aseel |  | - Start : - End : |
| Eng /Alaa |  |  |
| Eng /Yasmin |  |  |
| Eng /Mohamed Reda |  |  |
| Eng /Mohamed Zaghloul |  |  |
| Eng /Mohamed Fayez |  |  |

- Manual Testing

| Group | features | Techniques | members | Dates |
| --- | --- | --- | --- | --- |
| Group 1 – Authentication | - User registration - login. - Forget Password |  | - Eng/ Alaa - Eng/ Mohamed R | - Start : 9-4-2026 - End :15-4-2026 |
| Group 2 – Account Management | - Account Opening. - Account overview (balance, transactions). - Funds transfer between accounts. - logout |  | - Eng/ Aseel - Eng/ Yasmin |  |
| Group 3 - Transaction & profile | - Bill payment functionality. - Loan request workflow. Update profile information |  | - Eng/ Mohamed Z - Eng/ Mohamed F |  |

>> edit in nexts sprints

- API Testing

| Group | features | Techniques | members | Dates |
| --- | --- | --- | --- | --- |
| Group 1 – |  |  | - Eng/ - Eng/ |  |
| Group 2 – |  |  | - Eng/ - Eng/ |  |
| Group 3 - |  |  | - Eng/ - Eng/ |  |

6. Test Environment

| Item | Description |
| --- | --- |
| Environment | Web-based demo (hosted on Parasoft servers) |
| URL | - https://parabank.parasoft.com/parabank/index.htm (manual& automation) - https://parabank.parasoft.com/parabank/api-docs/index.html (API) - .. (Database) |
| Browser | Chrome (latest), Edge |
| OS | Windows 11 , 10 |
| Tools | Postman; API. JIRA; Manual. Selenium; automation. |

7. Test Data

Test data will be prepared prior to each sprint execution. The following strategy applies:

Sources: Data will be generated manually within the ParaBank demo environment (user registration, account creation). No production data will be used.

Coverage: Test data will cover positive scenarios (valid inputs), negative scenarios (invalid/missing inputs), and boundary values for all form fields.

Reset handling: Since the ParaBank demo server resets data periodically, test data will be recreated at the start of each test cycle. Testers will pre-register required accounts before executing test cases that depend on existing accounts.

Privacy: All test data is synthetic. No personally identifiable information (PII) from real users will be used.

8. Entry and Exit Criteria

Entry Criteria:

- All requirements are clear, finalized, and approved by stakeholders.

- Test plan, test scenarios, and test cases are prepared, documented, reviewed, and approved.

- Requirements are testable and traceable, and RTM is prepared and validated.

- Test environment is set up, validated, and stable.

- A stable build is available with no open Blocker or Critical defects.

- Test data is prepared and covers all required scenarios (positive, negative, boundary).

- Required testing tools are installed, configured, and accessible.

- Test team members are assigned and ready to start.

- Risks, assumptions, and dependencies are identified and documented.

- Entry criteria are reviewed and formally approved to start testing.

Exit Criteria:

- All planned test cases are executed and results are documented.

- At least 90–95% of test cases passed.

- All Critical and High severity defects are fixed and retested.

- Remaining Medium and Low defects are documented.

- No blocking issues remain that prevent system usage.

- Regression testing is completed (if needed) and no major issues are found.

- All main features are tested and working as expected.

- Test summary report is prepared and reviewed.

- All testing activities are completed.

9. Deliverables

| work product | file | link |
| --- | --- | --- |
| Test Plan | Word (.docx) |  |
| Test Cases | jira |  |
| Test Execution |  |  |
| Defect Log Test Summary Report |  |  |

10. Risks and Mitigation

| Risk | Mitigation |
| --- | --- |
| Website downtime (demo server) | Retry after some time / backup environment |
| Frequent data reset | Recreate test data before each test cycle |
| Inconsistent response time | Record results across multiple attempts |

Test Schedule  (Not Final)

| Activity | Start Date | End Date |
| --- | --- | --- |
| Test Plan Preparation | 5 April 2026 | 9 April 2026 |
| Test Case Design |  |  |
| Test Execution |  |  |
| Test Closure |  |  |

14. Assumptions and Dependencies

Assumptions:

1. The ParaBank demo server (parasoft.com) will be accessible and stable throughout each test sprint.

2. All team members have access to the internet, JIRA, and the required testing tools (Postman, Selenium, Chrome, Edge) on their machines.

3. The application requirements are derived from observed behavior of the ParaBank demo site, as no formal requirements document has been provided.

4. No automated CI/CD pipeline is in place; test execution is triggered manually per sprint schedule.

Dependencies:

• External: Availability of the Parasoft-hosted ParaBank server. Any downtime is outside the team’s control.

• Internal: Availability of all team members per the sprint schedule. Illness or scheduling conflicts must be communicated to the team leader.

• Tool dependency: JIRA project access is required for all test case logging and defect reporting.

15. Test Basis and Traceability (RTM)

The test basis for this project is derived from the observed functional behavior of the ParaBank demo application. In the absence of a formal requirements specification, the following sources serve as the test basis:

• The ParaBank application UI and its documented features at https://parabank.parasoft.com

• The ParaBank REST API documentation at https://parabank.parasoft.com/parabank/api-docs/index.html

• The functional scope defined in Section 3 of this test plan.

A Requirements Traceability Matrix (RTM) will be maintained in JIRA, linking each test case to the feature or user workflow it covers. The RTM will be prepared during the Test Design phase and updated as test cases are added or modified.

16. Suspension and Resumption Criteria

Suspension Criteria — testing will be suspended if any of the following occur:

1. A Blocker or Critical defect is found that prevents more than 30% of planned test cases from being executed (e.g., login is completely broken).

2. The ParaBank test environment is unavailable for more than 4 consecutive hours during a planned test session.

3. Test data is corrupted or reset unexpectedly mid-sprint, making further execution unreliable.

Resumption Criteria — testing may resume when:

1. The blocking defect has been fixed and verified by the developer, and a new build is available.

2. The test environment is restored and confirmed stable by the team leader.

3. Test data has been recreated and validated prior to re-execution.

17. Defect Management

All defects will be logged in JIRA. The following severity classification applies:

Blocker: System crash or complete feature failure (e.g., cannot log in). Suspends testing. Must be resolved immediately.

Critical: Major feature does not work but a workaround exists. High priority; must be fixed before exit criteria can be met.

Major: Feature partially works; incorrect behavior but does not block other testing. Should be fixed before release.

Minor: Cosmetic or low-impact issue. Documented and deferred to future sprints.

Defect Lifecycle: New → Open → In Progress → Fixed → Retest → Closed / Reopened.

Triage: The team leader reviews all new defects within 24 hours and assigns severity and priority. Retesting is performed by the tester who originally found the defect.

18. Communication and Reporting Plan

Progress Reporting: A daily status update will be shared by each sub-group with the team leader via WhatsApp/JIRA comments, summarizing: test cases executed, passed, failed, and blocked.

Weekly Team Meeting: Once per sprint week, the full team meets (online or in-person) to review progress, discuss blockers, and realign on scope or schedule.

Defect Escalation: Any Blocker or Critical defect that remains unresolved for more than 48 hours is escalated by the team leader to the DEPI/ITI supervisor.

Test Summary Report: A final Test Summary Report is produced at the end of testing, authored by the team leader, and shared with all team members and the supervising instructor.

19. Test Metrics

The following metrics will be tracked and reported throughout the testing lifecycle:

Test Case Pass Rate: (Passed TCs / Total Executed TCs) x 100. Target: ≥ 90%.

Defect Density: Number of defects found per module. Helps identify high-risk areas.

Defect Resolution Rate: (Closed Defects / Total Logged Defects) x 100. Target: 100% for Blocker and Critical by exit.

Test Execution Progress: (Executed TCs / Total Planned TCs) x 100. Tracked daily per sprint.

Test Coverage: Percentage of in-scope features covered by at least one test case. Target: 100% feature coverage.

All metrics will be tracked in JIRA dashboards and summarized in the final Test Summary Report.

11. Release Phase Review

| Phase | Description | Key Activities | Outcame | Duration |
| --- | --- | --- | --- | --- |
| Planning | During this phase, the team focused on establishing a clear testing strategy and aligning on project goals. The scope of testing was carefully defined, ensuring all critical functionalities of the ParaBank system were covered. | - Defining testing objectives and scope - Identifying core modules and user workflows - Preparing and reviewing the Test Plan document - Assigning responsibilities among team members - Risk identification and mitigation planning | A well-structured and approved Test Plan that served as the foundation for all subsequent testing activities. |  |
| Test Design | In this phase, the team translated requirements into detailed and structured test scenarios, ensuring comprehensive coverage of all system functionalities | - Designing test cases for all modules - Creating both positive and negative scenarios - Applying testing techniques such as Boundary Value Analysis and Equivalence Partitioning - Conducting internal reviews to ensure quality and completeness | A complete and validated Test Case suite ready for execution. |  |
| Test Execution | This phase represented the core of the testing effort, where all planned test cases were executed and system behavior was validated against expected outcomes | - Executing test cases and documenting results - Identifying, logging, and tracking defects - Collaborating on defect resolution and retesting - Performing regression testing to ensure system stability | Accurate identification of system defects and confirmation of fixes, ensuring a stable and reliable application. |  |
| Test closure | The final phase focused on evaluating the overall testing process and confirming readiness for release. | - Verifying resolution of all critical and high-priority defects - Analyzing test coverage and execution results - Preparing the Test Summary Report - Documenting lessons learned and improvement points | A fully validated system with documented results, ready for delivery |  |

12. Test Pyramid

The test pyramid defines the distribution of testing effort across levels, from fast low-level tests at the base to slower high-level tests at the top:

Level 1 — Unit / API Tests (Base): Largest volume, fastest feedback. Validate individual API endpoints (login, accounts, transactions, loan requests) using Postman. Run on every build cycle.

Level 2 — Integration / Functional Tests (Middle): Validate end-to-end workflows across modules (e.g., register → login → transfer funds). Executed using Selenium automation per sprint.

Level 3 — UI / Exploratory Tests (Top): Smallest volume, slowest and most expensive. Manual exploratory testing of the full user interface, usability checks, and compatibility testing across browsers (Chrome, Edge).

13. Test Quadrant

# Quadrant 1 (Q1): Technology-Facing Tests (Support the Team)

Goal: Ensure the system works correctly from a technical perspective.

Types of Testing: Unit Testing, API Testing, Component Testing.

Applied to ParaBank:

- Validate API responses for login, accounts, transactions.

- Verify account balances and transaction history.

- Check error codes for invalid requests.

Tools: Postman.

# Quadrant 2 (Q2): Business-Facing Tests (Support the Team)

Goal: Validate business requirements and workflows.

Types: Functional Testing, UI Testing, UAT.

Applied to ParaBank:

- Registration and login validation.

- Account overview and transactions.

- Transfer funds and bill payment.

- Loan requests and profile updates.

Techniques: Black-box, Boundary Value Analysis, Equivalence Partitioning.

# Quadrant 3 (Q3): Business-Facing Tests (Critique the Product)

Goal: Evaluate user experience.

Types: Exploratory, Usability, End-to-End Testing.

Applied to ParaBank:

- Full user journey testing.

- Navigation and UI consistency.

- Error message clarity.

Example: Behavior during page refresh in transactions.

# Quadrant 4 (Q4): Technology-Facing Tests (Critique the Product)

Goal: Evaluate non-functional aspects.

Types: Performance, Compatibility, Basic Security.

Applied to ParaBank:

- Browser compatibility testing.

- Response time checks.

- Session handling validation.

Limitations: No penetration testing, limited performance testing.

# Summary Table

| Quadrant | Focus | Type | Example in ParaBank |
| --- | --- | --- | --- |
| Q1 | Tech / Support | API & Unit | Validate API responses |
| Q2 | Business / Support | Functional | Login, Transfer Funds |
| Q3 | Business / Critique | Usability | User journeys, UX |
| Q4 | Tech / Critique | Performance & Compatibility | Browser testing |

| Team member | The title | Github |
| --- | --- | --- |
| Mohamed Zaghloul Mahmoud Wezza | Software tester (QC engineer) |  |
| Yasmin Ahmed Ebrahim Mohmed | Software tester (QC engineer) |  |
| Alaa Elsawy Mohamed Mohamed | Software tester (QC engineer) | https://github.com/alaaelsawyy |
| Mohamed Reda Ahmed Ali | Software tester (QC engineer) |  |
| Aseel Mohamed Ali Ayad | Software tester (QC engineer) |  |
| Mohamed Fayez Abdelaziz Khaled | Software tester (QC engineer)&Team leader | https://github.com/MohamedFayez2006 |