## Slide 1
DEPI · SOFTWARE TESTER TRACK
ParaBank
End-to-End Test Plan & Execution
Manual · API · Automation · Database Testing
Group: Mohamed Fayez (Leader) | Mohamed Reda | Mohamed Zaghloul | Yasmin Ahmed | Aseel Mohamed | Alaa Elsawy
Test Plan ID: TP-ParaBank-2026-G · April 2026

## Slide 2
AGENDA
What We'll Cover
1
Project Overview
2
Objectives & Scope
3
Our Team
4
Test Strategy
5
Manual Testing
6
API Testing
7
Automation Testing
8
Database Testing
9
Metrics & Risks
10
Conclusion
ParaBank Test Plan · DEPI Software Tester Track · Group G
02

## Slide 3
PROJECT OVERVIEW
About the Project
ParaBank is a demo online banking application used as the system under test for our DEPI graduation project. It simulates real banking workflows — registration, login, account management, fund transfers, bill payments, and loan requests. Our goal: validate functionality, data integrity, and reliability across the full stack — from the UI down to the database — using industry-standard ISTQB methodology.
Tested URL: parabank.parasoft.com
318
Total Test Cases
across 4 testing phases
91
Manual
91
API
77
Automation
59
Database
ParaBank Test Plan · DEPI Software Tester Track · Group G
03

## Slide 4
GOALS
Objectives & Scope
OBJECTIVES
✓
Verify functionality of all core features (registration, login, transfers, loans)
✓
Ensure usability, performance, and cross-browser compatibility
✓
Detect functional defects across every user workflow
✓
Validate input fields and error handling on every form
IN SCOPE
Registration · Login · Forgot Password Account Opening · Overview · Fund Transfers Bill Payment · Loan Requests Profile Updates · Logout
OUT OF SCOPE
Backend database security testing Security penetration testing External payment gateway integration
ParaBank Test Plan · DEPI Software Tester Track · Group G
04

## Slide 5
THE PEOPLE
Our Team — Group G
MF
Mohamed Fayez
Team Leader & Software Tester
AE
Alaa Elsawy
Software Tester (QC Engineer)
AM
Aseel Mohamed
Software Tester (QC Engineer)
YA
Yasmin Ahmed
Software Tester (QC Engineer)
MZ
Mohamed Zaghloul
Software Tester (QC Engineer)
ParaBank Test Plan · DEPI Software Tester Track · Group G
05
MR
Mohamed Reda
Software Tester (QC Engineer)

## Slide 6
APPROACH
Test Strategy
UI / Exploratory
Manual · Cross-browser
Integration / Functional
Selenium automation
Unit / API
Postman · fastest feedback
The Test Pyramid
TECHNIQUES & TYPES
Black-Box Testing
Positive & negative scenarios
Boundary Value Analysis
Edge-case input validation
Equivalence Partitioning
Efficient field-level coverage
Compatibility Testing
Chrome & Edge browsers
ParaBank Test Plan · DEPI Software Tester Track · Group G
06

## Slide 7
PHASE 1
Manual Testing
91
TOTAL TEST CASES
Group 1 — Authentication
29
test cases
Registration (15)
Login (8)
Forgot Password (6)
Group 2 — Account Management
31
test cases
Account Opening (8)
Account Overview (8)
Funds Transfer (10)
Logout (5)
Group 3 — Transactions & Profile
31
test cases
Bill Payment (13)
Loan Request (9)
Update Profile Info (9)
9 modules covered · Techniques: Black-box, Boundary Value Analysis, Equivalence Partitioning · Browsers: Chrome, Edge
ParaBank Test Plan · DEPI Software Tester Track · Group G
07

## Slide 8
PHASE 2
API Testing
Chart: Test Cases per Group
| G1 Auth & Customer | G2 Customer & Accounts | G3 Transactions | G4 Funds Ops | G5 Account, Bill & Loan
Test Cases | 18 | 19 | 19 | 18 | 17
91
Test Cases
16
Endpoints
HOW WE TESTED
Tool: Postman Focus: request/response validation, status codes, error handling, field-level checks Coverage: GET & POST endpoints — login, accounts, transactions, transfers, bill pay, loans
ParaBank Test Plan · DEPI Software Tester Track · Group G
08

## Slide 9
PHASE 3
Automation Testing
Chart: Test Cases per Group
| G1 Register | G2 Login & Session | G3 Account Setup | G4 Payments & Transfers | G5 Loans & Profile
Test Cases | 13 | 16 | 14 | 19 | 15
77
Test Cases
5
Groups
FRAMEWORK
Stack: Java · Selenium WebDriver · TestNG Design: Page Object Model, one branch per group, shared login/setup helpers Practices: Explicit waits, independent tests, smoke/regression tags
ParaBank Test Plan · DEPI Software Tester Track · Group G
09

## Slide 10
PHASE 4
Database Testing
Chart: Test Cases per Person
| P1 Customers & Suppliers | P2 Products & Categories | P3 Employees | P4 Orders | P5 Shipping & Integration
Test Cases | 12 | 12 | 11 | 13 | 11
59
Test Cases
Northwind
Database
TEST TYPES COVERED
Schema · Constraints (PK/FK/NOT NULL/UNIQUE) CRUD · Data Integrity · Business Rules · Performance Tool: MySQL Workbench
ParaBank Test Plan · DEPI Software Tester Track · Group G
10

## Slide 11
QUALITY CONTROL
Defect Management & Metrics
DEFECT SEVERITY
Blocker
System crash — suspends testing
Critical
Major feature broken, workaround exists
Major
Feature partially works, no block
Minor
Cosmetic, low impact
Lifecycle: New → Open → In Progress → Fixed → Retest → Closed
KEY METRICS & TARGETS
Test Case Pass Rate
≥ 90%
Blocker/Critical Resolution
100%
Feature Coverage
100%
ParaBank Test Plan · DEPI Software Tester Track · Group G
11

## Slide 12
PREPAREDNESS
Risks & Mitigation
!
RISK
Demo server downtime
MITIGATION
Retry after delay / use backup test window
!
RISK
Frequent data reset
MITIGATION
Recreate test data at the start of every cycle
!
RISK
Inconsistent response time
MITIGATION
Record results across multiple attempts
Suspension trigger: a Blocker/Critical defect blocking more than 30% of planned test cases halts the sprint until resolved and verified.
ParaBank Test Plan · DEPI Software Tester Track · Group G
12

## Slide 13
CONCLUSION
A Full Testing Lifecycle,
Delivered as a Team
318 test cases executed across Manual, API, Automation & Database phases
Full ISTQB-aligned lifecycle: planning, design, execution, closure
Hands-on experience with Postman, Selenium/TestNG, and MySQL Workbench
Real team collaboration — 6 testers, shared standards, one final report
Thank You
Questions? Group G is ready.